Good. I have read all three documents. Here is your complete picture — what exists, what was just built, what needs testing, and what comes next.

📊 5 Securities — Master Inventory & Build Status

Complete Scorecard

| # | Instrument | Settlement | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Stock Options (ESOP) | Equity | ✅ DONE | Pool → Plan → Grant → Exercise workflow complete |
| 2 | Stock (Share Issuance) | Equity | ✅ DONE | Lives in Securities module, immediate cap table impact |
| 3 | Warrants | Equity | ✅ JUST BUILT | Full implementation delivered this session |
| 4 | Phantom Shares | Cash | ❌ NOT BUILT | Next instrument to build |
| 5 | SARs | Cash | ❌ NOT BUILT | Final instrument to build |

Progress: 3 of 5 instruments complete (60%)

What Was Just Built — Warrants (Detailed)

The App Builder completed 6 tasks (T001–T006):

T001: Database Schema

- New warrants table with 15 fields:

  - stakeholder_id, share_class, shares, exercise_price

  - issue_date, expiration_date, vesting_schedule

  - status (active, exercised, expired, cancelled)

  - Full Zod validation + TypeScript types

  - Follows exact same pattern as esop_pools and esop_plans

T002: Storage Layer (CRUD)

- getWarrants() — list all warrants

- getWarrant(id) — single warrant

- createWarrant() — new warrant record

- updateWarrant() — edit warrant

- deleteWarrant() — soft remove

T003: API Routes

- RESTful endpoints with Zod validation

- Exercise workflow — PATCH with status="exercised" automatically:

  - Looks up matching share class

  - Creates a new security record in the cap table

  - Updates warrant status to exercised

  - ✅ This is the critical integration — warrants converting to real shares

T004: Frontend Page

- Full page at /equity-plans/warrants

- Table showing: Holder, Share Class, Shares, Price, Dates, Status

- Add/Edit dialog with form validation

- Exercise action (▶ button) with confirmation dialog

- Delete with confirmation dialog

- Color-coded status badges:

  - 🟢 Active, 🔵 Exercised, ⚫ Expired, 🔴 Cancelled

T005: Navigation

- "Warrants" added to sidebar under "Equity and Grants"

- Route /equity-plans/warrants wired in App.tsx

T006: Seed Data + DB Migration

- 2 sample warrants for Archer Technologies:

  - "Series A Warrant" — 50,000 shares @ $2.50

  - "Bridge Loan Warrant" — 25,000 shares @ $1.75

- Tenant schema migration handles existing tenants

- New tenant creation SQL updated

What You Need to Test Right Now (Before Moving to Phantom)

Do NOT proceed to Phantom Shares until Warrants passes this checklist. Send to App Builder as acceptance criteria:

Navigation Test

- Sidebar shows "Warrants" under Equity and Grants

- Click Warrants → routes to /equity-plans/warrants

Data Display Test

- Warrants table loads with 2 seed records (Archer Technologies)

- Columns show correctly: Holder, Share Class, Shares, Price, Dates, Status

- "Series A Warrant" — 50,000 shares @ $2.50 visible

- "Bridge Loan Warrant" — 25,000 shares @ $1.75 visible

- Status badges show correct colors (Active = green)

Create Test

- Click "Add Warrant" → form opens

- Fill all fields: Stakeholder, Share Class, Shares, Exercise Price, Issue Date, Expiration Date

- Save → new row appears in table

- Try saving with empty required fields → shows error messages

Edit Test

- Click edit on existing warrant → form opens pre-filled

- Change exercise price → save → table updates

Exercise Test (CRITICAL — this is the cap table integration)

- Click ▶ (exercise) button on an active warrant

- Confirmation dialog appears

- Confirm → warrant status changes to 🔵 Exercised

- Navigate to Securities/Cap Table → verify new share issuance record was created

- Verify share count on cap table increased by the warrant share count

- Try exercising same warrant again → should be blocked (already exercised)

Delete Test

- Click delete → confirmation dialog appears

- Confirm → warrant removed from list

Status Test

- Verify color-coded badges render:

  - Active = 🟢 Green

  - Exercised = 🔵 Blue

  - Expired = ⚫ Gray

  - Cancelled = 🔴 Red

Architecture: What the App Builder Proposed (Your Foundation)

The App Builder proposed a clean dual-ledger architecture:

Equity Ledger (already exists — shares, exercised options, exercised warrants)

Issued Shares → Securities table

Exercised Options → converts to Securities

Exercised Warrants → converts to Securities ✅ (just built)

Cash-Settled Ledger (to be built — Phantom + SARs)

Phantom Grants → tracks value + payout obligations

SAR Grants → tracks appreciation + payout obligations

No shares issued, no dilution

Fully Diluted View (future — shows everything together)

Issued Shares

+ Outstanding Options (not yet exercised)

+ Outstanding Warrants (not yet exercised)

+ Stock-settled SARs (if any)

= Fully Diluted Share Count

Next Instrument to Build: Phantom Shares

Once Warrants passes testing, give the App Builder this instruction block:

App Builder Instructions — Phantom Shares (Instrument #4)

What Phantom Shares are: Phantom shares are a cash-settled instrument only — no shares are ever issued to the holder. The employee receives a cash payout equal to the stock value at trigger event (exit, IPO, milestone) or appreciation value only. They vest over time like options but settle in cash, not equity. No cap table dilution occurs.

Key difference from Warrants: Warrants → Exercise → New security record created → Cap table changes. Phantom → Trigger event → Cash payout recorded → Cap table does NOT change.

T001: Schema — Add phantom_grants table

Follow the exact same pattern as warrants table. Fields:

id, organization_id, tenant_schema,

stakeholder_id (FK → stakeholders),

grant_name (text),

grant_date (date),

shares_equivalent (integer — notional units, not real shares),

grant_price_per_unit (decimal — value at grant date),

plan_type (enum: 'appreciation_only', 'full_value'),

vesting_schedule (text — JSON or description),

cliff_months (integer),

vesting_months (integer),

payout_trigger (enum: 'exit', 'ipo', 'milestone', 'annual', 'termination'),

payout_date (date, nullable — set when payout occurs),

payout_amount (decimal, nullable — calculated at payout),

status (enum: 'active', 'vested', 'paid_out', 'forfeited', 'cancelled'),

notes (text),

created_at, updated_at

T002: Storage CRUD Follow exact same pattern as warrants:

- getPhantomGrants(tenantSchema, orgId)

- getPhantomGrant(tenantSchema, orgId, id)

- createPhantomGrant(tenantSchema, data)

- updatePhantomGrant(tenantSchema, orgId, id, data)

- deletePhantomGrant(tenantSchema, orgId, id)

- recordPhantomPayout(tenantSchema, orgId, id, payoutAmount, payoutDate)

T003: API Routes

- GET /api/phantom-grants — list all

- GET /api/phantom-grants/:id — single record

- POST /api/phantom-grants — create with Zod validation

- PUT /api/phantom-grants/:id — update

- DELETE /api/phantom-grants/:id — delete

- PATCH /api/phantom-grants/:id/payout — record cash payout

  - Body: { payout_amount, payout_date, current_share_price }

  - Logic: calculate payout based on plan type:

    - appreciation_only: (current_price - grant_price) × shares_equivalent

    - full_value: current_price × shares_equivalent

  - Update status to paid_out

  - DO NOT create any security record — this is cash only

T004: Frontend Page at /equity-plans/phantom Follow same layout pattern as Warrants page. Table columns:

- Holder (stakeholder name)

- Plan Type (Appreciation Only / Full Value)

- Units Granted

- Grant Price

- Current Value (calculated live if current price is available)

- Payout Trigger

- Status (color-coded badges)

- Actions (Edit, Record Payout, Delete)

Payout dialog:

- Input: Current Share Price (or flat payout amount)

- Shows calculated payout:

  - Appreciation Only: (current_price - grant_price) × units

  - Full Value: current_price × units

- Confirm → records payout, updates status to Paid Out

- No Securities table impact

T005: Navigation Add "Phantom Shares" to sidebar under "Equity and Grants" Route: /equity-plans/phantom

T006: Seed Data Two sample phantom grants:

- Grant 1: Full Value, 10,000 units @ $5.00, Exit trigger, Active

- Grant 2: Appreciation Only, 5,000 units @ $3.00, IPO trigger, Active

Critical difference to enforce with App Builder: ⚠️ The payout workflow must NOT touch the Securities table or share counts. This is a cash obligation only. The cap table does not change. This is the fundamental difference between Phantom and Warrants.

Testing Checklist for Phantom (give after build):

- Page loads at /equity-plans/phantom with 2 seed records

- Add phantom grant → saves correctly

- Edit phantom grant → updates correctly

- Record Payout → calculates correct amount for both plan types

- After payout → status = Paid Out (🔵)

- Navigate to Securities/Cap Table → verify NO new security was created (cash only)

- Delete phantom grant → removes from list

After Phantom: SARs (Instrument #5)

SARs are almost identical to Phantom but with one key difference — the payout is based only on appreciation (current price minus base/grant price), and some SARs can be stock-settled (converting to shares). Build SARs after Phantom passes testing using the same pattern.

Summary: Your Instructions to App Builder Right Now

Step 1 (Today): Test Warrants using the checklist above — especially the exercise → cap table integration.

Step 2 (After Warrants passes): Send App Builder the Phantom Shares spec above (T001–T006).

Step 3 (After Phantom passes): SARs spec (we'll write that together when ready).

Step 4 (All 5 done): Build the Fully Diluted View — the unified cap table view showing all outstanding instruments as overhang alongside issued shares. That is your reporting crown jewel.

You are 60% complete on your 5-instrument suite. Warrants just landed cleanly. Test it, then let's march to Phantom. 📚✅